AtliQ Sales & CRM Assistant (Sales CRM Assistant) — AI PRD

AI PRD for AtliQ Technologies · V2.0, updated after the working prototype

Table of Content:

1. PRD Details

2. Executive Summary

3. Problem Statement and Background

4. Opportunity and AI Capability Mapping

5. Personas and User Stories

6. Model Strategy

7. Functional Requirements

8. Non-Functional Requirements

9. Behaviour, Output Specification and Workflow

10. Guardrails and Failure Modes

11. Eval Criteria

12. Success Metrics

13. Scope and MVP Boundary

14. Rollout and Release Strategy

15. Timeline and Milestones

16. Open Questions and Assumptions Log

17. Prototype Status and Evidence

PRD Details:

| Product name | AtliQ Sales & CRM Assistant — AI-Powered Sales CRM Assistant |
| --- | --- |
| Author | Gyan Prakash, AI Product Manager |
| Date | 11 Oct 2026 (V1.0: 02 Oct 2026) |
| Version | V2.0 |
| Status | Updated after prototype build and evaluation — ready for review |
| What changed in V2.0 | Every section now reflects the decisions, guardrails and measured results of the working prototype (see section 17). |

Pain Point: AtliQ lacks a consistent process to capture and manage sales and customer information. Leads and customer interactions are often missed, delayed, or incomplete. As a result, follow-ups and cross-sell opportunities are overlooked, reducing pipeline visibility and causing potential revenue leakage.

# 1. Executive Summary

| What are we building? | AtliQ Sales & CRM Assistant: an AI sales assistant that reads AtliQ's emails and meeting notes, keeps Kaizen CRM current (low-risk updates automatically, everything else after founder approval) and gives each founder a ranked Daily Brief of overdue promises, unanswered client asks, deadlines, cross-sells and revisits — every item backed by a verified source quote. |
| --- | --- |
| Why does it matter? | Revenue leaks from a lack of memory, not a lack of leads. In AtliQ's data none of the 40 CRM records had a next follow-up date, five prospects never reached the CRM, and the largest deal ($95K) waited three weeks for a reply unnoticed. |
| Who is it for? | AtliQ's founder-led sales team: Bhavin and Dhaval (founders), Karandeep (CEO) and Jay (sales executive). Pranav (CTO) and Ayush (AI PM) use it view-only for pre-sales context. |
| How will we know it worked? | North Star: ≥90% of relevant customer interactions captured in Kaizen. Supporting: ≥95% of leads captured, ≥90% of follow-ups on time, missed opportunities down 30%. Prototype evidence: 98% of expected signals caught and 99% of AI claims verified against the source. |
| Target launch | Prototype: October 2026 (built) · Internal alpha: December 2026 · Full release: April 2027 |

# 2. Problem Statement and Background

AtliQ sales team:

- Manually capture leads from different sources,

- Update customer information and interactions in CRM,

- Track follow-ups across emails, meetings, and CRM,

- Identify cross-sell and lost-opportunity signals,

- all while managing sales alongside their other responsibilities.

## 2.1 Current State

Trigger: A new lead, customer interaction, proposal, or follow-up arises.

- Lead/customer information comes through emails, LinkedIn, referrals, meetings, etc.

- Sales team manually captures relevant information in the CRM.

- Customer discussions and requirements are recorded across emails and meeting notes.

- Founders/salesperson manually track pending follow-ups and opportunities.

- Lost opportunities and potential cross-sell signals are identified manually, if noticed.

## 2.2 Pain Points

- Customer and lead information is scattered across multiple sources.

- Leads from referrals, conferences and LinkedIn often never reach the CRM, or arrive days later without context.

- CRM records are often incomplete or updated with delays.

- Follow-ups can be missed or become overdue.

- Cross-sell and upsell signals are difficult to identify consistently.

- Lost opportunities may not be revisited at the right time.

## 2.3 Business Impact and Why Now

The current process consumes significant founder/sales team time on manual CRM updates and follow-up tracking. It delays lead capture, creates incomplete customer context across systems, and increases the risk of missed follow-ups and sales opportunities.

AtliQ is scaling its sales activity while founders and the sales team continue to manage multiple responsibilities, and the manual process does not scale with it. AI-powered information extraction, summarization, and opportunity detection now make it feasible to automate low-judgment sales tasks at low effort, making this the right time to build.

2.4 Job To Be Done Framing

Framing the problem as a job to be done (JTBD), rather than a feature request, keeps the team focused on the founder-seller's actual goal instead of a list of outputs.

| Job to be done | - [When managing multiple leads and customer interactions across emails, meetings, and CRM] - [I want to capture and organize all important customer information and follow-ups in one place] - [so I can ensure no sales opportunity is missed and focus on closing deals] |
| --- | --- |
| Trigger | A new lead or customer interaction is received through email, LinkedIn, referral, meeting, or another sales channe |
| Outcome | Complete customer context, timely follow-ups, and fewer missed sales opportunities. |
| Why AI is justified | AI is justified because it can process unstructured customer information at scale, identify patterns and signals, and automate repetitive low-judgment tasks that are difficult and time-consuming to manage manually. |

## 2.5 Discovery Evidence From the AtliQ Dataset

Cross-referencing the CRM export against 34 email threads and 16 meeting notes (demo date 10 July 2026) showed:

- None of the 40 CRM records has a next follow-up date; 21 have no deal value and 5 have no owner.

- Five prospects that contacted AtliQ are not in the CRM: Harbor & Finch, Lumino Fitness, PixelWorks, Nimbus Lending and Ridgeline Foods.

- Two accounts were entered twice by different owners: Meridian (L-1003 / L-1027) and GlobalMart (L-1004 / L-1040).

- Only 4 of about 15 TechSummit business cards were entered.

- FinEdge, the largest deal ($95K), cleared compliance on 19 June and asked for a call; nobody replied and the CRM still showed last contact on 30 March.

- Root cause: the team agreed in April, and again in July, to update the CRM the same day. Discipline alone has failed twice, so capture must not depend on manual effort.

# 3. Opportunity and AI Capability Mapping

Each opportunity below is mapped to a specific AI capability, not just a model name, so the build reflects what the system actually needs to do.

| Opportunity | What AI Does | AI Capability |
| --- | --- | --- |
| Capture Leads & Opportunities | Identifies new leads and opportunities from emails, meetings, referrals, etc. | LLM + Information Extraction + Classification |
| Capture Customer Context | Extracts and summarizes requirements, pain points, decisions, and key interactions. | LLM + Summarization + Information Extraction |
| Identify Next Actions & Follow-ups | Detects commitments, pending responses, follow-up dates, and next actions. | LLM + Classification + Information Extraction |
| Update & Maintain CRM | Converts extracted information into structured CRM fields and keeps records updated. | LLM + Structured Output + CRM API |
| Surface what needs doing today | Ranks overdue promises, unanswered client asks, deadlines, cross-sells and revisits by severity, deal value and days late into a Daily Brief. | Deterministic rules engine (no AI) over AI-extracted, code-verified facts |

Design principle: AI is used only where free text must be understood. Verification, record matching, date logic and ranking are plain code — cheaper, predictable and testable. AI does the remembering, code does the checking, founders do the deciding.

4. Personas and User Stories

## 4.1 User Personas

| Persona | Description |
| --- | --- |
| Primary: Atliq Founder/Sales Lead | Manages key customer relationships and sales activities alongside other business responsibilities. Goal: Capture complete customer context, ensure timely follow-ups, and avoid missing sales opportunities. Frustration: Customer information is scattered across emails, meetings, and CRM, while manually updating CRM and tracking follow-ups takes time and can result in missed opportunities. |
| Secondary: Pre-sales (CTO, AI PM) | Pranav and Ayush support demos and scoping. They need account context and pre-call briefs but have view-only access and cannot approve CRM changes. |

## 4.2 User Stories

| As a... | I want to... | So that... | Acceptance criteria |
| --- | --- | --- | --- |
| Founder / Sales Lead | Automatically capture lead and customer information | I don't miss important customer information | Given a new lead or customer interaction is received, When the AI processes the source, Then it should extract relevant lead/customer information and present it for review. |
| Founder / Sales Lead | Get a summary of customer interactions | I can quickly understand the complete customer context | Given a customer interaction is available, When the AI processes it, Then it should generate a summary containing key requirements, pain points, decisions, and context. |
| Founder / Sales Lead | See the next action and follow-up required | I can ensure timely follow-ups | Given a customer interaction contains a follow-up or pending action, When the AI analyzes it, Then it should identify the action, responsible person, and follow-up date when available. |
| Founder / Sales Lead | Keep CRM information updated with minimal effort | I can spend more time on selling | Given new or changed customer information is identified, When the AI prepares a CRM update, Then it should show the proposed changes for founder review before updating the CRM |
| Founder / Sales Lead | Identify potential sales opportunities | I don't miss cross-sell or expansion opportunities | Given a customer mentions a new requirement or business need, When the AI analyzes the interaction, Then it should flag the relevant potential opportunity with supporting context. |
| Founder / Sales Lead | See a ranked list of what needs doing today | I act on the most valuable, most urgent items first | Given extracted follow-ups and CRM data, when I open the Daily Brief, then items are ranked by severity, deal value and days late, each with an owner and a source quote. |
| Founder / Sales Lead | Capture a phone note right after a call | Nothing said on the road is lost | Given I paste a note or email into Quick Capture, when it is processed, then extracted facts and proposed changes appear in the Review Queue and nothing is written without approval. |
| Founder / Sales Lead | Get a pre-call brief for an account | I walk into every call with full context | Given an account with history, when I open it, then I see the last conversation, what we owe them, key dates and openings, built only from Kaizen and verified quotes. |

# 5. Model Strategy

The build is a workflow, not an agent: one structured-output model call per email or note, followed by deterministic code. Product owns the context rules, approval tiers, guardrail thresholds, audit logging, eval gate and kill switch.

| Decision | Choice and rationale |
| --- | --- |
| Build approach | Single structured-output LLM call per source. No tools, no write access, provider-side response storage off. Validation, matching, rules and ranking are code. |
| Model | OpenAI gpt-6-luna (configurable via OPENAI_MODEL). Chosen for cost (~$0.0009 per source) after it met the eval bar: 98% signal recall, 99% grounded. gpt-6.1-sol is the fallback if quality drops on live traffic. |
| Output contract | Zod schema enforced as strict JSON schema: closed lists for statuses, service lines and signal types; every item carries a verbatim evidence quote; unknown values are null. |
| Prompt management | Versioned prompt (extract-v4). Any change is re-run against the eval set before release; results are cached per source hash so only changed sources are re-processed. |
| Provider independence | The model call lives in one file (src/lib/extract/llm.ts). The prototype moved from Claude to OpenAI with a one-file change; guardrails and rules were untouched. |

# 6. Functional Requirements

| ID | Requirement | Priority | Status |
| --- | --- | --- | --- |
| FR-1 | Capture leads and opportunities from approved emails, meeting notes, and lead sources using AI. | Must | Built (dataset + Quick Capture; Gmail deferred) |
| FR-2 | Extract and summarize customer interactions, including requirements, pain points, decisions, and key context. | Must | Built |
| FR-3 | Identify next actions and follow-ups, including follow-up dates and pending responses where available. | Must | Built |
| FR-4 | Check for duplicate leads/opportunities before creating or updating CRM records. | Must | Built |
| FR-5 | Identify potential cross-sell/upsell opportunities from customer requirements and interactions. | Should | Built |
| FR-6 | Require Founder approval before high-impact CRM changes or sales recommendations are executed. | Must | Built |
| FR-7 | Flag low-confidence or ambiguous information instead of generating unsupported information. | Must | Built |
| FR-8 | Maintain an audit trail of AI-generated recommendations and approved CRM changes. | Should | Built (Audit Log with undo) |
| FR-9 | Allow the Founder to edit, approve, or reject AI suggestions before they are applied. | Must | Built |
| FR-10 | Rank daily actions in a Daily Brief by severity, deal value and urgency, with 'My items' and 'Everyone' views. | Must | Built |
| FR-11 | Quick Capture: process a pasted note or email live and queue its proposals for review. | Must | Built |
| FR-12 | Account view with timeline and a pre-call brief built only from Kaizen data and verified quotes. | Should | Built |
| FR-13 | Export approved changes as a Kaizen import file and a change log (Kaizen has no API). | Must | Built |
| FR-14 | Role-based access: founders and the sales executive approve; CTO and PM are view-only. | Must | Built |
| FR-15 | Capture a reason for every rejection and alert when more than 30% of suggestions are rejected. | Should | Built |
| FR-16 | Read-only Gmail connector limited to approved labels. | Should | Planned (phase 3) |

# 7. Context and Data Pipeline

Context is the product. What goes in, and what stays out, defines what the AI can and cannot do.

## 7.1 What Goes In

| Input | Source and notes |
| --- | --- |
| Meeting Notes | Customer discussions, requirements, pain points, decisions and agreed next steps. Prototype: 16 dataset notes plus Quick Capture. |
| Email | Customer emails, responses, requirements, follow-up commitments and proposal discussions. Prototype: 34 dataset threads; read-only Gmail connector planned. |
| CRM | Kaizen CRM records (lead, contact, status, value, owner, dates). Prototype: working copy seeded from the 40-record export. |
| Lead Sources | Lead information from referrals, LinkedIn, conferences, website inquiries, and other approved sources |
| User Input | Founder corrections, approvals, edits, reject reasons and answers to clarification questions. |

## 7.2 Deliberately Excluded From Context

Every attribute excluded here is an attribute the AI cannot act on, intentionally or not. This is the first line of bias defence.

| Excluded attribute | Reason for exclusion |
| --- | --- |
| Personal information unrelated to sales | Not relevant to sales decisions |
| Confidential employee information | Outside the product's purpose |
| Financial/banking credentials | Not required for CRM management |
| Dataset editorial notes (what really happened) | Held out as the evaluation answer key so results stay honest; stripped before the model sees any text. |
| Phone, card, ID and password patterns | Redacted before storage or model calls. |

# 8. Non-Functional Requirements

This section define how well the product should perform, rather than what it should do. Cover performance, scalability, security, reliability, availability, and usability etc.

| Category | Requirement and target |
| --- | --- |
| Performance | Target ≤30 seconds to process a typical email or note (prototype: 6–25 seconds per source on gpt-6-luna). The Daily Brief recomputes instantly. |
| Reliability / uptime | System should maintain ≥99% availability during business hours and recover gracefully from integration failures. |
| Security | Implemented: API key server-side only; password plus signed, httpOnly session; rate limit (10 captures per minute per IP) and 10,000-character input cap; schema-validated model output; CSP and security headers; no delete operation in the Kaizen connector; role-based approval. |
| Privacy and compliance | Process only approved sales data; redact sensitive identifiers before model calls; provider-side response storage off; audit log for every CRM change. |
| Scalability | Support increasing volumes of leads, emails, meeting notes, and CRM records without significant degradation in performance. |
| Integrations | Prototype: Kaizen CRM via export/import file (no API available); OpenAI Responses API. Planned: read-only Gmail connector. |
| Cost | ≤$0.002 per processed email or note. Measured: $0.0009 (all 50 dataset sources for $0.04); ~600 sources a month ≈ under $1. |
| Usability | Every AI item shows its source quote one click away; approve, edit, reject or undo in one step; usable on laptop and phone widths. |

# 9. Behaviour, Output Specification and Workflow

This section specifies the behaviour, not just the output: what the AI does in every state, including when it is uncertain or wrong.

## 9.1 Standard Output Per Role

| Output field | Description |
| --- | --- |
| Lead / Customer Information | Structured customer, company, contact, requirements, and opportunity details extracted from available sources. |
| Interaction Summary | Concise summary of key discussions, requirements, pain points, decisions, and customer context.. |
| Next Action / Follow-up | Identified next action, follow-up date, pending response, and relevant owner where available. |
| Opportunity Signals | Potential cross-sell, upsell, or revisit opportunities with supporting context from the source. |
| CRM Update Recommendation | Proposed CRM fields to create or update, including duplicate warnings where applicable.. |
| Evidence | The verbatim source quote behind each item, verified by code, with a link that opens the source with the passage highlighted. |
| Daily Brief item | Ranked action with type, severity, owner, deal value and due or waiting days. |

## 9.2 Required Behaviour States

| State | What triggers it | Required behaviour |
| --- | --- | --- |
| New Lead / Interaction | A new email, meeting note, or lead is received | Extract relevant information and check for existing CRM records. |
| Information Processing | AI receives an approved source | Summarize the interaction and extract customer, opportunity, and requirement details. |
| Follow-up Identified | A commitment, pending action, or follow-up is detected | Highlight the next action and follow-up date, if available. |
| Opportunity Detected | New requirement, cross-sell, upsell, or revisit signal is identified | Present the opportunity with supporting evidence and confidence. |
| CRM Update Pending Approval | AI has prepared a CRM update or high-impact recommendation | Present proposed changes to the Founder for review, edit, approve, or reject. |
| CRM Updated | Founder approves the proposed change | Update the CRM and retain the approved information. |
| Low Confidence / Unclear | Required information is missing, ambiguous, or conflicting | Do not guess; flag the uncertainty and request human input. |
| Auto-applied | A low-risk, append-only change (activity log, last-contact date) | Apply immediately, log it in the Audit Log and allow undo. |
| Superseded | A later two-way conversation with the same client | Retire older open items (latest conversation wins); the newer source re-raises anything still open. |
| Rejected | A founder rejects a suggestion | Record the reason and feed the reject-rate quality alert. |
| Suspicious input | Source text tries to instruct the AI | Ignore the instruction, flag it as a clarification and change nothing. |

## 9.3 End-to-End Decision Flow

## Interaction arrives: an email thread, a meeting note or a note pasted into Quick Capture; sensitive identifiers are redacted.

## The LLM extracts companies, contacts, client asks, AtliQ and client commitments, sales signals and open questions as structured output.

## Code verifies that every evidence quote appears word for word in the source; unverifiable items are blocked.

## Code matches each company to a Kaizen record by email, then domain, then name, and flags duplicate records.

## Low-risk changes (activity log, last-contact date) are auto-applied and logged.

## Field changes, new leads, opportunities, follow-up dates and merges become proposals with evidence and code-computed confidence.

## Rules retire stale items (latest conversation wins), block backward status moves and keep contact fields fill-blank-only.

## The rules engine builds the Daily Brief, ranked by severity, deal value and days late.

## Founders approve, edit or reject proposals in the Review Queue; ambiguities wait as questions and are never written.

## Approved changes update the Kaizen working copy, are recorded in the Audit Log and exported as a Kaizen import file.

## 9.4 Flow Diagram

Figure 1: AI-assisted sales intelligence and CRM decision flow. The prototype implements this flow; Kaizen write-back is an import file because Kaizen has no API.

# 10. Guardrails and Failure Modes

Each failure mode has a required guardrail.

| Failure mode | What goes wrong | Required guardrail | Owner |
| --- | --- | --- | --- |
| Incorrect information extraction | AI extracts incorrect customer or opportunity details | Every item carries a source quote shown in the UI; field changes need founder approval; conflicts with Kaizen are shown side by side. | DS |
| Missed follow-up | AI fails to identify an important follow-up or next action | Eval set measures recall (AtliQ promises 16/16, client asks 12/13); a code backstop flags unanswered client questions; founders can add items via Quick Capture. | DS |
| False opportunity detection | AI incorrectly flags a statement as a sales opportunity | Opportunity proposals show evidence and confidence; a founder approves or rejects them with a reason. | PM/Engg |
| Incorrect CRM update | AI creates or modifies incorrect CRM information | Tiered approval; pipeline status never moves backwards (Won stays Won); contacts only fill blanks; older sources never overwrite newer data; every change can be undone. | Engineering |
| Hallucinated information | AI generates information not present in the source | Code checks each evidence quote word for word against the source and blocks failures (3 of 375 in the eval); unknown values stay empty. | DS/Engg |
| Unauthorized/sensitive data exposure | AI processes or displays information outside the intended sales context | Redaction before model calls, server-side API key, signed sessions, role-based approval, no delete operation, synthetic-data banner in the demo. | Engineering |
| Duplicate lead/opportunity creation | AI creates a new CRM record when the lead or opportunity already exists | Match by email, then domain, then name (tolerates a one-letter typo) before proposing a new record; merges keep both records. | Engineering |
| Prompt injection | An email contains instructions aimed at the AI | Source text is treated as data; the extraction call has no tools or write access; suspicious instructions are flagged as a clarification. | Engineering |
| Alert fatigue | Too many low-value items, so founders stop trusting the brief | Latest conversation wins, cross-type deduplication, one risk card per account, value-weighted ranking; reject-rate alert above 30%. | PM |
| Misattributed promise | A client's promise becomes AtliQ's to-do, or the reverse | Every commitment is tagged AtliQ or client; only AtliQ's promises become to-dos. | DS |

# 11. Eval Criteria

Eval criteria define whether the AI is ready to launch. This is different from success metrics, which measure business outcomes after launch.

| Eval dimension | Definition and threshold |
| --- | --- |
| Information Extraction Accuracy | AI correctly extracts key customer/lead fields with ≥90% accuracy against a validated test set. Prototype: 100% of companies matched to the correct Kaizen record (52/52). |
| Interaction Summary Quality | ≥90% of summaries capture key requirements, decisions, pain points and context without unsupported information. Prototype: reviewed manually on demo accounts; formal scoring planned for alpha. |
| Lead & Opportunity Detection | AI correctly identifies ≥90% of valid leads/opportunities in the evaluation dataset. Prototype: 5/5 missing leads and 7/7 expected cross-sells found. |
| Follow-up Detection | AI correctly identifies ≥90% of explicit follow-up actions and dates. Prototype: 16/16 AtliQ promises, 12/13 client asks and 12/12 deadlines found. |
| CRM Update Accuracy | ≥95% of proposed CRM updates map to the intended field. Prototype: not yet scored against labels; protected by approval, status and contact rules. To be scored in alpha from founder approve/reject data. |
| Hallucination / Groundedness | ≥95% of AI outputs are supported by the source. Prototype: 99% (372 of 375 items verified; 3 blocked automatically). |
| Human Approval & Safety | 100% of high-impact CRM changes require human approval. Prototype: 100% — a scenario test confirms no status, value, owner or service change is written without approval. |

Method: the dataset's italic editorial notes (what really happened) are stripped before extraction and used to build a hand-labelled answer key. The eval script scores record matching and signal recall and runs 12 end-to-end scenario checks, all passing. Tuning for noise cut Daily Brief items from about 200 to about 100 and clarification questions from 49 to 12 without losing recall.

# 12. Success Metrics

| Layer | Metric | Target / threshold |
| --- | --- | --- |
| North Star | Complete sales interactions captured in CRM | Increase to ≥90% of relevant customer interactions. |
| Efficiency Metric | Founder time spent on CRM administration | Reduce manual CRM effort by 40%. |
| Capture Metric | Leads and opportunities captured | ≥95% of identified leads and opportunities are captured in CRM. |
| Follow-up Metric | Follow-ups completed on time | Increase to ≥90% of required follow-ups completed on time. |
| Opportunity Metric | Missed sales opportunities | Reduce missed/overlooked opportunities by 30%. |
| Cost/Time Saving | Cost and time of manual CRM updates | Reduce by 30%. |
| Quality guardrail | Founder reject rate on suggestions | <30% (Audit Log alert above 30% after 8+ decisions). |
| Grounding guardrail | AI claims verified against the source | ≥95% (prototype: 99%). |

# 13. Scope and MVP Boundary

## 13.1 Out of Scope (Permanently)

| Out of scope item | Reason / when it may be revisited |
| --- | --- |
| Autonomous customer communication | AI will not send emails/messages to customers without human approva |
| Autonomous sales decisions | Pricing, deal closure, commitments, and final opportunity qualification remain with the Founder. |
| Sales forecasting / revenue prediction | Requires sufficient historical and reliable CRM data; can be revisited once data maturity improves. |

## 13.2 V1 Ships vs Later, Deferred

| V1 ships | Later, explicitly deferred |
| --- | --- |
| - Daily Brief: ranked follow-ups, client asks, deadlines, revisits, cross-sells - Review Queue with evidence, edit, reject reasons and bulk approve - Lead, opportunity, field, follow-up and duplicate-merge proposals - Quick Capture for notes and emails - Accounts with timeline and pre-call brief - Audit Log, undo and Kaizen import export - Trust & Safety page, role-based access and kill switch | - Read-only Gmail connector - Voice capture on mobile - Morning digest by email - Direct Kaizen API write-back (when an API exists) - Automated customer email/message sending - Sales and revenue forecasting - Automated pricing/proposal recommendations - Fully autonomous sales workflow |

# 14. Rollout and Release Strategy

An AI feature earns trust incrementally. Each stage below has a gate condition before moving forward.

| Stage | Definition and gate condition |
| --- | --- |
| [Stage 1, Alpha Dec 2026] | Internal testing on historical emails, meeting notes and CRM data; AI runs silently. Gate: extraction and summary accuracy meet the eval thresholds, with no critical data or security issues. |
| [Stage 2 Closed beta Feb 27] | Used by a small group of AtliQ founders with human approval required for CRM updates and opportunity recommendations. Gate: ≥90% follow-up detection accuracy and acceptable user feedback. |
| [Stage 3, Phased rollout Mar -27] | Adds the read-only Gmail connector and gradually increases usage while monitoring AI accuracy, duplicates, CRM errors and user acceptance. Gate: success metrics remain within agreed thresholds with no critical failures. |
| [Stage 4, Apr-27] | Available for all AtliQ founder-led sales activities with monitoring and human approval for high-impact actions. Gate: Stable performance, business metrics achieved, and no unresolved critical risks. |

## 14.1 Kill Switch Conditions

Immediate rollback if any of the following occur:

- AI starts making autonomous sales decisions

- Incorrect or unauthorized CRM updates are made without required human approval.

- AI-generated information is repeatedly hallucinated or materially incorrect.

- Duplicate leads or opportunities are created for the same customer/deal.

- Human-in-the-loop is skipped for any high-impact CRM action or sales recommendation.

- AI repeatedly misses critical follow-ups or sales opportunities, falling below the agreed accuracy threshold.

- Continuous manual correction is required, indicating the solution is not achieving the intended automation goal.

- Founder reject rate exceeds 30% after at least 8 decisions (alert shown in the Audit Log).

- Any evidence that text inside a source changed CRM data (prompt injection).

Kill switch: setting AI_ENABLED=false stops all live AI processing immediately; existing data, approvals and the audit trail are kept.

# 15. Timeline and Milestones

| Milestone | Target date | Owner / notes |
| --- | --- | --- |
| PRD approved | September 2026 | Gyan, PM |
| Design complete | October 2026 | Design team |
| Prototype built and evaluated | October 2026 | Gyan, PM — AtliQ Sales & CRM Assistant on the AtliQ dataset; 98% signal recall, 12/12 scenarios |
| PRD V2.0 (this version) | October 2026 | Gyan, PM — updated from prototype learnings |
| Engineering kickoff | November 2026 | Eng Lead |
| Internal alpha | December 2026 | PM and Eng, AI runs silently, no live posting |
| Sales Assistant, closed beta | Feb 27 | PM, 3 Atliq founders |
| Full release, LinkedIn | Apr 2027 | PM and GTM |

# 16. Open Questions and Assumptions Log

Every open question below is mapped to a ticket type. This is the real handoff to engineering.

| Open question / assumption | Ticket type | Owner | How we resolve it |
| --- | --- | --- | --- |
| Which CRM platform will the AI integrate with? | Technical Discovery | Engineering | Resolved: Kaizen CRM. It has no API, so the prototype keeps a working copy and exports approved changes as an import file. Open: confirm Kaizen's bulk-import format. |
| Which email and meeting-note sources can the AI access? | Integration / Discovery | Engineering | Partly resolved: the prototype reads dataset emails and notes plus Quick Capture. Open: Gmail read-only scope and which labels are approved. |
| What customer/lead fields should AI extract and update? | Product Decision | PM | Resolved: service line, status, deal value, contact name and email, owner, next follow-up and last contact, plus opportunities and the activity log. |
| What actions require Human-in-the-Loop approval? | Product | PM | Resolved: auto-apply only the activity log and last-contact date; everything else needs a founder. |
| Where should approvals and audit history live in production? | Technical Discovery | Engineering | The prototype stores them per browser; production needs a shared, append-only store. |
| What are the model provider's data-retention terms for client emails? | Security / Legal | Engineering | Review provider terms before alpha; keep response storage off and redaction on. |
| Is a 7-day default due date right for promises made without a date? | Product Decision | PM | Validate with founders during beta and adjust the rule. |

# 17. Prototype Status and Evidence

AtliQ Sales & CRM Assistant is built and running on the AtliQ dataset. Figures below are for the demo date, 10 July 2026, before any founder decisions.

| Area | Status |
| --- | --- |
| Application | Web app (Next.js, Vercel-ready) with six screens: Daily Brief, Review Queue, Accounts, Quick Capture, Audit Log, Trust & Safety. |
| Data | AtliQ dataset: 40 CRM records, 34 email threads, 16 meeting notes. |
| Daily Brief | $492K revenue at risk across 21 accounts; 19 overdue AtliQ promises; 21 unanswered client asks; 5 leads not in Kaizen; 8 cross-sell opportunities. |
| Changes generated | 94 low-risk changes auto-applied; 72 changes awaiting founder approval; 12 clarification questions; 2 duplicate pairs found. |
| Evaluation | 100% account matching (52/52); 98% signal recall (62/63); 99% of claims verified; 12/12 scenario checks pass. |
| Cost | $0.04 for all 50 sources on gpt-6-luna (about $0.0009 each). |
| Code | kaizen-copilot/ — the README explains how to run, evaluate and deploy. |

***